Project MVP planning sprint wise

Sprint 1: Project Kickoff & Planning

- Date: July 4, 2026

- Objectives: Finalize project requirements, establish the project plan, assign team roles, create the product backlog, plan the sprint, and set up the code repository.

- Deliverables: A finalized requirements document, an initialized GitHub repository, a clear list of team roles, the product backlog, and the sprint plan.

- My MVP for This Sprint: At this stage, my Minimum Viable Product (MVP) isn't technical yet—it's a clearly scoped project. I know exactly what I am building, my repository exists, and I have a solid plan that I can actually execute against.

Sprint 2: Core Development & Initial Training

- Date: July 7, 2026

- Objectives: Preprocess the dataset and run quality checks, scaffold the backend API, structure the frontend UI, integrate the cloud database, and train the initial machine learning model.

- Deliverables: A verified dataset, a backend API skeleton with core endpoints, the foundational frontend UI structure, an integrated cloud database, and a trained ML model.

- My MVP for This Sprint: My MVP here is a working technical skeleton. It includes a cleaned dataset, a trained model, a backend that successfully communicates with a live database, and a frontend shell. The core pieces exist, even though they aren't fully connected end-to-end just yet.

Sprint 3: Integration & Stabilization

- Date: July 9, 2026

- Objectives: Integrate the frontend and backend, connect the ML model to the application, retrain and evaluate the model, implement form validation, and resolve bugs.

- Deliverables: A fully integrated end-to-end application, validated input forms, a retrained and evaluated model, and a stabilized project build.

- My MVP for This Sprint: This is where my MVP becomes real. I can now submit data through a validated form and receive an actual prediction back from the integrated system. This is the first version of the application that someone outside the team could actively use.

Sprint 4: Deployment & Final Delivery

- Date: July 12, 2026

- Objectives: Deploy the application, wrap up final documentation, and prepare the presentation and project demo.

- Deliverables: A live deployed application, comprehensive final documentation, a presentation deck, a functional demo, and the submitted repository and application links.

- My MVP for This Sprint: My final MVP is the project made presentable—live, fully documented, and ready to demo. It includes everything I need to confidently submit for evaluation.