EMPLOYEE ATTRITION PREDICTION

Product Owner's MVP Definition

Product Backlog, Personas, Roadmap & Definition of Done

# 1. Product Vision

For HR leaders who need to reduce costly, unplanned employee turnover, the Employee Attrition Prediction platform is a decision-support tool that scores every employee's attrition risk and explains why — unlike static exit-survey reports, it gives HR a live, explainable, actionable view of who is at risk today, so retention effort is spent where it matters most.

Product Owner: Lokesh

Delivery Window: 02 July 2026 – 14 July 2026 (5 Sprints)

Target Release: MVP demo at end of Sprint 5 (14-07-2026)

# 2. Target Users / Personas

| Persona | Role | Primary Need | Key MVP Interaction |
| --- | --- | --- | --- |
| Priya | HR Business Partner | Identify which employees on her team are flight-risks this quarter | Views risk scores + SHAP explanations for her team; filters by department |
| Rahul | HR Analyst | Run bulk risk scoring across the whole workforce for leadership reporting | Uses bulk prediction + report generation on the dashboard |
| Meera | HR Director | Trust the model enough to act on it, and prioritize retention budget | Reviews ranked/segmented risk lists and top contributing factors before approving action |

# 3. Problem Statement & MVP Goal

## Problem

HR teams typically discover attrition risk after an employee resigns, when it's too late to intervene. There is no explainable, live signal that tells HR who is likely to leave and why, so retention effort is reactive rather than targeted.

## MVP Goal

Predict whether an employee is likely to leave the organization, with a clear, explainable risk score HR can act on — delivered as a working, demoable, end-to-end system within the 5-sprint window, not a production-polished product.

## Success Metrics (Product Owner view)

- Model generalizes reliably (validated against overfitting, not just raw accuracy)

- 100% of predictions are paired with a SHAP-based explanation of top contributing factors

- HR can search, filter, and view individual or bulk attrition risk in the dashboard

- Pipeline runs end-to-end without manual intervention: data in → risk score out

- System is live-demoable at the end of Sprint 5

# 4. Product Backlog (MoSCoW Prioritization)

Backlog items are prioritized against the MVP scope agreed in the source scope document, so the team builds the core value chain first — data → prediction → explanation → actionable insight — before anything else.

| Priority | Epic / Backlog Item | User Story |
| --- | --- | --- |
| Must Have | Data ingestion & preprocessing | As a data pipeline, I need clean, validated employee data so downstream models produce trustworthy scores. |
| Must Have | Model training (LR, RF, XGBoost) | As an HR analyst, I want the best-performing model selected via comparison so predictions are as accurate as possible. |
| Must Have | SHAP explainability | As an HR business partner, I want to see why an employee is flagged as at-risk so I can act with confidence. |
| Must Have | Employee management (CRUD) | As an HR analyst, I want to add, update, and remove employee records so the dataset stays current. |
| Must Have | Risk scoring, ranking & segmentation | As an HR director, I want employees ranked and segmented by risk so I can prioritize retention effort. |
| Must Have | Analytics dashboard (search, filter, bulk, reports) | As an HR analyst, I want to search, filter, and run bulk predictions so I can report to leadership efficiently. |
| Must Have | Authentication | As a product owner, I want dashboard access restricted to authenticated users so employee data stays protected. |
| Should Have | Retention recommendation logic | As an HR business partner, I want suggested retention actions based on top risk drivers so I know what to do next. |
| Won't Have (Post-MVP) | Real-time HRMS/ERP integration | Deferred — not required to prove core value chain in MVP. |
| Won't Have (Post-MVP) | Automated retention workflows (auto-emails) | Deferred — automation follows once manual workflow is validated. |
| Won't Have (Post-MVP) | Multi-tenant / multi-org support | Deferred — single-organization scope is sufficient for MVP. |
| Won't Have (Post-MVP) | Advanced role-based access control | Deferred — basic authentication is sufficient for MVP. |
| Won't Have (Post-MVP) | Mobile application | Deferred — dashboard is web-only for MVP. |

# 5. Release Roadmap (Sprint View)

| Sprint | Date | Product Owner Focus | Key Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | 02-07-2026 | Finalize requirements, validate scope with stakeholders, review dataset, approve UI wireframes | Approved requirements, UI wireframes, project setup |
| Sprint 2 | 05-07-2026 | Prioritize authentication + employee management + model development as foundation | Employee management module and trained prediction model |
| Sprint 3 | 08-07-2026 | Validate prediction quality, explainability, ranking/segmentation, and recommendation logic against acceptance criteria | Intelligent prediction module |
| Sprint 4 | 11-07-2026 | Review dashboard usability with HR persona lens: search, filter, bulk prediction, reporting | Analytics dashboard and reporting module |
| Sprint 5 | 14-07-2026 | Acceptance testing, bug triage, go/no-go for demo, documentation sign-off | Final integrated MVP application, live demo |

# 6. Definition of Done (MVP)

- Trained, validated attrition model selected as best of LR / RF / XGBoost

- Every prediction returns a SHAP-based explanation of top contributing factors

- Employee CRUD operations work end-to-end

- Risk scoring, ranking, and segmentation are visible on the dashboard

- Dashboard supports search, filters, bulk prediction, and report generation

- Dashboard access is authenticated

- Pipeline runs data-in to risk-score-out with no manual steps

- System has been demoed live and basic documentation is complete

# 7. Key Risks & Product Owner Mitigation

| Risk | Impact on Product Goals | Mitigation / PO Action |
| --- | --- | --- |
| Tight 5-sprint timeline may compress testing | Could ship an unreliable risk score, undermining HR trust | Protect Must Have scope first; de-scope Should Have items before cutting testing time |
| Dataset quality / imbalance affecting model reliability | Risk scores could mislead HR decisions | Require stratified sampling, cross-validation; flag data quality caveats in the dashboard |
| SHAP integration adds latency to bulk predictions | Poor HR experience during bulk reporting | Cache explanations; compute SHAP asynchronously for bulk mode |
| Scope creep beyond MVP boundaries | Dilutes focus, threatens Sprint 5 demo date | PO strictly enforces Must Have/Should Have backlog; defer extras to post-MVP backlog |

# 8. Stakeholders

- Product Owner: Lokesh — owns backlog priority, scope, and go/no-go decisions

- Development Team: ML engineering + full-stack development

- End Users: HR Business Partners, HR Analysts, HR Directors

- Sponsor / Evaluator: Final Year Project — AI/ML Track reviewers