EMPLOYEE ATTRITION PREDICTION

MVP Definition & 5-Day Sprint Plan

Minimum Viable Product Scope Document

Prepared for: Final Year Project — AI/ML Track

Timeline: 02 July 2026 – 14 July 2026

# 1. MVP Overview

The Employee Attrition Prediction MVP delivers a working, end-to-end system that identifies employees at risk of leaving the organization. It combines a trained machine learning pipeline (Logistic Regression, Random Forest, and XGBoost) with SHAP-based explainability, exposed through a functional dashboard for HR stakeholders.

The goal of the MVP is not full production polish, but a demonstrable, functionally complete system covering the core value chain: data → prediction → explanation → actionable insight, built and validated within a tight 5-sprint window.

# 2. MVP Goal & Success Criteria

Primary Goal

Predict whether an employee is likely to leave the organization, with a clear, explainable risk score HR can act on.

Success Criteria

- Trained model achieves reliable, generalizable accuracy (validated against overfitting, not just raw score)

- Every prediction is paired with a SHAP-based explanation of top contributing factors

- Dashboard allows HR to search, filter, and view individual/bulk attrition risk

- End-to-end pipeline runs without manual intervention: data in → risk score out

- System is demoable live within the 5-sprint window

# 3. Scope

In Scope (MVP)

- Data ingestion & preprocessing pipeline for employee dataset

- Model training: Logistic Regression, Random Forest, XGBoost with comparison

- SHAP explainability integrated into prediction output

- Customer/employee management module (CRUD for employee records)

- Risk scoring, ranking, and segmentation of employees

- Retention recommendation logic based on top risk drivers

- Analytics dashboard: search, filters, bulk prediction, report generation

- Authentication for dashboard access

Out of Scope (Post-MVP)

- Real-time HRMS/ERP integrations

- Automated retention-action workflows (e.g., auto-triggered emails to managers)

- Multi-tenant / multi-organization support

- Advanced role-based access control beyond basic authentication

- Mobile application

# 4. Tech Stack

| Layer | Technology |
| --- | --- |
| ML Models | Logistic Regression, Random Forest, XGBoost |
| Explainability | SHAP |
| Backend | Python (FastAPI / Flask) |
| Frontend | React / Streamlit dashboard |
| Data Handling | Pandas, NumPy, scikit-learn |
| Auth | API key / session-based authentication |

# 5. 5-Sprint MVP Delivery Plan

| Sprint | Date | Objectives | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 02-07-2026 | Requirement finalization, project planning, dataset analysis, UI planning | Approved requirements, UI wireframes, project setup |
| Sprint 2 | 05-07-2026 | Core development including authentication, employee management, and ML model development | Employee management module and trained prediction model |
| Sprint 3 | 08-07-2026 | Attrition prediction, employee profile, risk score, explainability, ranking, segmentation, and retention recommendations | Intelligent prediction module |
| Sprint 4 | 11-07-2026 | Dashboard, analytics, employee search, filtering, bulk prediction, and report generation | Analytics dashboard and reporting module |
| Sprint 5 | 14-07-2026 | Model evaluation, testing, bug fixing, deployment preparation, documentation, and final demonstration | Final integrated MVP application |

# 6. Final MVP Deliverable

By the end of Sprint 5 (14-07-2026), the MVP will be a fully integrated application comprising:

- A trained, validated attrition prediction model (best-performing of LR / RF / XGBoost)

- SHAP-based explainability layer for every prediction

- Employee management module with CRUD operations

- Risk scoring, ranking, and segmentation engine

- Analytics dashboard with search, filters, bulk prediction, and report generation

- Authenticated access and basic project documentation

# 7. Key Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Tight 5-sprint timeline may compress testing | Prioritize core prediction + dashboard flow first; polish last |
| Dataset quality/imbalance affecting model reliability | Use stratified sampling, cross-validation, and flag artifacts in reporting |
| SHAP integration adds latency to bulk predictions | Cache explanations; compute SHAP values asynchronously for bulk mode |
| Scope creep beyond MVP boundaries | Strictly follow Section 3 scope; defer extras to post-MVP backlog |